+---------------------+---------------------+-------------------+-------------------+

| Project | Requirements | Development | Testing |

| Initiation | Gathering | | |

+---------------------+---------------------+-------------------+-------------------+

| LT: 1 day | LT: 5 days | LT: 15 days | LT: 3 days |

| PT: 0.5 day | PT: 3 days | PT: 10 days | PT: 2 days |

+---------------------+---------------------+-------------------+-------------------+

| Value-Adding | Non-Value-Adding | Value-Adding | Value-Adding |

+---------------------+---------------------+-------------------+-------------------+

+-------------------+-------------------+-------------------+-------------------+

| Integration | System | User Acceptance | Deployment |

| Testing | Testing | Testing (UAT) | |

+-------------------+-------------------+-------------------+-------------------+

| LT: 5 days | LT: 7 days | LT: 5 days | LT: 2 days |

| PT: 3 days | PT: 4 days | PT: 3 days | PT: 1 day |

+-------------------+-------------------+-------------------+-------------------+

| Value-Adding | Value-Adding | Value-Adding | Value-Adding |

+-------------------+-------------------+-------------------+-------------------+

+-------------------+

| Monitoring & |

| Support |

+-------------------+

| Ongoing Process |

+-------------------+

| Value-Adding |

+-------------------+